## Slide 1
LO5 - Be able to use Resource, Project and Change Management Information to inform Business Decisions
Cambridge TECHNICALS- LEVEL 3
Unit 03 – Business Decisions
2016 Specification

## Slide 2: Calculating the Points
e
The number of points available for each unit depends on the unit grade achieved. Units 1 and 22 in the Cambridge Technicals in Business are 120 GLH; all other units are 60 GLH. The table below shows the number of points issued for each grade.
To calculate the learner’s qualification grade you will need to add up all the points for the units the learner has achieved, making sure they’ve covered the appropriate mandatory content, taken sufficient externally assessed units, and any units required for the chosen pathway.
Unit GLH | Points table for units based on GLH |  |  | 
 | Pass | Merit | Distinction | Unclassified
60 | 14 | 16 | 18 | 0
120 | 28 | 32 | 36 | 0

## Slide 3: Qualification Grade Table - Diploma
e
Having calculated the total number of points based on the unit grades you would check this figure in the qualification grade table, for the relevant qualification, to identify the overall qualification grade. If a learner doesn’t achieve the lowest points score required for the qualification, we issue an unclassified result.
Example A
Learner A has taken the units required for the Foundation Diploma:
In this example, Learner A has an overall qualification grade of a Merit Merit.
Unit | GLH | Grade | Number of Points
1 | 120 | Pass | = 28 points
2 | 60 | Merit | = 16 points
3 | 60 | Pass | = 14 points
4 | 60 | Merit | = 16 points
11 | 60 | Distinctgion | = 18 points
16 | 60 | Pass | = 14 points
17 | 60 | Distinction | = 18 points
20 | 60 | Pass | = 14 points
Total GLH | 540 | Total no. of points | = 138 points

## Slide 4: Qualification Grade Table – Foundation Diploma
e
Qualification grade table OCR Level 3 Cambridge Technical Foundation Diploma (540 GLH)
The table below shows the points ranges and the grades that those ranges achieve.
Points range | Grade | 
156 and above | Distinction* Distinction* | D*D*
153 – 155 | Distinction* Distinction | D*D
150 – 152 | Distinction Distinction | DD
144 – 149 | Distinction Merit | DM
138 – 143 | Merit Merit | MM
132 – 137 | Merit Pass | MP
126 – 131 | Pass Pass | PP
Below 126 | Unclassified | U

## Slide 5: Qualification Grade Table – Technical Diploma
e
Qualification grade table OCR Level 3 Cambridge Technical Diploma (720 GLH)
The table below shows the points ranges and the grades that those ranges achieve.
Points range | Grade | 
208 and above | Distinction* Distinction* | D*D*
204 - 207 | Distinction* Distinction | D*D
200 – 203 | Distinction Distinction | DD
192 – 199 | Distinction Merit | DM
184 – 191 | Merit Merit | MM
176 – 183 | Merit Pass | MP
168 - 175 | Pass Pass | PP
Below 168 | Unclassified | U

## Slide 6: Unit 03 – Learning Outcome (LO) Weightings
Each learning outcome in this unit has been given a percentage weighting. This reflects the size and demand of the content you need to cover and its contribution to the overall understanding of this unit. See table below:
LO1 | 6-20%
LO2 | 6-20%
LO3 | 6-15%
LO4 | 8-25%
LO5 | 6-15%
LO6 | 20-40%

## Slide 7: Unit 03 – Learning Outcome (LO) Weightings
Assessment Guidance
All Learning Outcomes are assessed through an externally set written examination paper, worth a maximum of 60 marks and 1 hour 30 minutes in duration.
The assessment comprises short answer questions and questions requiring more extended responses, some will be based on in tray exercises testing skills and underpinning knowledge.
It is important for learners to have the opportunity to learn and apply the knowledge and skills in order to successfully achieve the unit.
Synoptic Learning And Assessment
Ten per cent of the marks in the examination for this unit will be allocated to synoptic application of knowledge. There’ll be questions that draw on knowledge and understanding from Unit 1 The business environment that then has to be applied in the context of this unit.
It will be possible for learners to make connections between other units over and above the unit containing the key tasks for synoptic assessment, please see section 6 of the centre handbook for more detail.

## Slide 8: 5.1 – The Issues with Resource Management
How many spare chairs are there in the room right now or at peak. When a teacher loses the use of their laptop, how does the lesson dynamic change. How restricted would you be without the use of Google. How much IT equipment there is in the class right now. Could you do this subject, including homework, without IT.
  Resource Management is the process of using a company's resources in the most efficient way possible. These resources can include tangible resources such as goods and equipment, financial resources, and labor resources such as employees. In any business there will be issues and key tasks involved in resource management. These include:
  The management of physical resources (e.g. rooms, furniture, equipment) – Having the right place, the right people and the right equipment can make all the difference to the quality of a job being done. Kaizen manages the work environment, making everything close to the workers, physical resource management tries to do the same for equipment and rooms. Without adequate resources then time gets lost, work suffers, performance is not at its peak.
  The management of IT resources (e.g. computers, projectors, printers) – Similar to the physical resources, IT equipment is used to enhance work, not replace it, the management of these resources makes it more effective to the job. On a bigger scale, the management of an IT infrastructure, the availability of the network, of other technologies help a business work more effectively.

## Slide 9: 5.1 – The Issues with Resource Management
  Inventory management – this is managing the stock so that there is always stock available for sale to the customers as well as reduced stock to reduce wastage. A manufacturing business may hold stocks of raw materials and components, of work in progress or of finished products. Managing stocks is an important part of running the business. In smaller firms the process of visiting a stock room to pick up parts and raw materials may still prevail.
  Stock control charts - A popular method of implementing stock control is through the use of stock control charts and algorithms that automate the process. An example of a traditional stock control chart is shown below: The key parts of the stock control chart are: Maximum level. Max level of stock a business can or wants to hold.
  Electronic Point of Sale (EPOS) data – EPoS Systems, provide a fast and efficient way of dealing with customers. They handle the calculations involved in sales (totals and change) and issue receipts. Analyzing EPOS data helps evaluating the sales impact and Return on Investment (RoI) of your sales and marketing activities. This benefits stock control, reduces wastage and tracks stock loss.
  Radio-frequency Identification (RFID) – This is a tracking system that is placed on goods to make sure they reach their destination. The data stored on this is minimal but it can be used to interpret how long the goods took to arrive, whether there was a detour, whether the data.

## Slide 10: 5.1 – The Issues with Resource Management
Task 5.1 – The following is an inventory control chart for t-shirts in a small clothes shop.
(a) What is the reorder quantity of t-shirts? (1)
50
100
200
250
Answer [ ]
(b) Explain why this answer is correct (Show your working). (3)
_____________________________________________________________________________________________________________________________________________________________________________________________________________________
?

## Slide 11: 5.1 – The Issues with Resource Management
Evidence B IKEA’s vision and business idea
“To create a better everyday life for many people”, this is the IKEA vision. Our business idea is to offer a wide range of well-designed, functional home furnishing products at prices so low that as many people as possible will be able to afford them.
For us, good design is the right combination of form, function, quality, sustainability and a low price. Our designers have to find the right balance of these elements.
It’s a unique challenge that keeps us innovative. What makes us unique is that our suppliers play a very important role. Early in the design phase, our designers work with teams of technicians, manufacturers and specialists – often on the factory floor.
We work hard to achieve quality at affordable prices through maximising value. We build long-term supplier relationships and invest in highly automated production to produce large volumes. We ensure that high volumes of IKEA products are available to customers in perfect condition, at the right time and at minimum cost. This is a challenge that requires detailed planning and flexibility. Our objective is to increase sales and focus on growth in Asia and Australia.
?

## Slide 12: 5.1 – The Issues with Resource Management
Evidence C A little bit of Sweden in the UK
Cathy Donnelly, IKEA’s Human Resources (HR) Operations Manager in the UK, says health and well-being for staff is key to IKEA’s success. Company policy is to have a 50/50 male female split in senior management. Three of the five members of IKEA UK’s top management team are women.
IKEA has a decentralised organisational structure operating throughout all of its stores worldwide. Many employees work part time or have other forms of flexible working. In one store two HR Managers job share. Staff can work set rotas so they can drop their children at school and work later or earlier shifts.
“As long as it works for the business, employees have the freedom to work flexibly,” says Cathy. One store manager in Manchester works flexible hours. “Her line manager is not interested in whether she starts at nine or 10 but in the store’s performance.”
IKEA stores often have long opening hours so flexible working fits well into this. IKEA has contracts where people work longer hours in busy periods such as September when the new catalogue is launched. They can then work fewer hours in less busy periods. This may allow them to spend more quality time with the family.
“We are keen to support women after maternity leave. The average IKEA customer is a 35-year-old female living with children. We need to have like-minded people working in our organisation and meeting these customers. It makes sense to attract and retain them.”
?

## Slide 13: 5.1 – The Issues with Resource Management
Evidence D Selected IKEA products
Billy Bookcase – 503,441 sold between
1 September 2012 and 25 October 2012
IKEA have sold 11.6bn Swedish meatballs to British customers since 1987.
Growth of ready meals market up by 4%
The UK market for solar panels is currently growing at 25% per year. IKEA is launching packs of solar panels in 17 UK stores in 2013
?

## Slide 14: 5.1 – The Issues with Resource Management
Task 5.2 - Explain why effective inventory control might be important to IKEA’s success. (6)
____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________
?

## Slide 15: 5.1 – The Issues with Resource Management
Number | Question | Marks
7 | Explain why effective inventory control might be important to IKEA’s success. | 6 marks
 | (Knowledge 2, Application 2, Analysis 2) Knowledge/understanding/: up to 2 marks for defining inventory control or stating why it is important e.g. the process of making sure that the optimum level of inventory is held (1 mark) so that demand can be met whilst keeping the costs of holding inventory to a minimum (1 mark) Application: up to 2 marks for contextualised answers demonstrating the impact of effective inventory control on IKEA e.g. IKEA has a very wide range of products such as sofas, textiles, beds, food for which it needs to monitor inventory levels (1 mark), Food stuffs can be perishable and need to be sold within a certain period of time (1 mark) Analysis: up to 2 marks for giving a reason/cause/consequence/cost to IKEA e.g. Having the right amount of furniture products in stock in the correct locations around the world ay lead to an increase in sales/profits (1 mark) as customers know the furniture products are readily available they are more likely to visit and purchase goods (1 mark) OR Minimising costs for IKEA is important to maintain its profitability (1 mark) therefore effective inventory control is crucial to avoid over stocking thus increasing costs (1 mark) | 1-2 marks 1-2 marks 1-2 marks
?

## Slide 16: 5.2 – Project Management Tools
Your school and the levels of management and titles Who a teacher can complain to without it affecting their job. Where Unions are placed in the Span of Control. Where your parents are within their company structure and the levels of decisions they can make.
  Project management tools are tried and tested tools used by business to plot out and plan lines of action in order to make it easier to follow. Think about creating a study plan for revision and then making this involve other people, resources, money, timings, locations etc. and that is the nature of a good plan. Here are three types you need to be aware of for the exam.
  Gantt charts – A day by day flow diagram of events that need to be met including dependencies and milestones.
  Project plan - a formal document designed to guide the control and execution of a project.
  Risk register - Upon completion of a risk management plan, a company should create a master document known as a risk register.
  During the exam you may need to include the interpretation of data. Interpretation must be in context.

## Slide 17: 5.2 – Project Management Tools - Gantt
  A Gantt chart, commonly used in project management, is one of the most popular and useful ways of showing activities (tasks or events) displayed against time. On the left of the chart is a list of the activities and along the top is a suitable time scale. Each activity is represented by a bar; the position and length of the bar reflects the start date, duration and end date of the activity. This allows you to see at a glance:
  What the various activities are
  When each activity begins and ends
  How long each activity is scheduled to last
  Where activities overlap with other activities, and by how much
  The start and end date of the whole project
  At the end of the day it is managers use these to plan a schedule for changes, times, delays, dependencies and setting milestones for progress to happen.
  Enderoth School currently teaches to year 11. It plans to open up to Years 12 and 13 from September 2017 using the Year 11 students progressing to As and A2 level. To do so it plans on changing the core GCSE subjects, English, Maths, and Sciences to Year 09 and 10 with possible retakes in Year 11 with the non-core GCSE’s in Year 11.
  Task 5.3 – Create a Gantt Chart in Excel to plan the next two years subject changes including dependencies, milestones and other provisions.
Click Here

## Slide 18: 5.2 – Project Management Tools – Project Plan
  Project Plan - A project plan is a formal document designed to guide the control and execution of a project. In IT, the term project plan refers to a Gantt chart or any other document that displays project activities along a timeline. However, considering these documents alone as a project plan is inaccurate.
  A large company project plan can consist of:
Project Scope Management Plan
Project Schedule Management Plan
Project Cost Management Plan
Quality Management Plan
Human Resource Management Plan
Communication Management Plan
Risk Management Plan
Procurement Management Plan
Process Improvement Plan
Other components of the project management plan include:
Milestone list
Resource Calendar
Schedule, Cost and Quality Baseline
Risk Register

## Slide 19: 5.2 – Project Management Tools – Project Plan
  Benefits of Project Management Plan
  An hour spent in planning can save three during execution, It saves crucial execution time
  Defines the project in detail
  Establishes the project boundaries, scope and deliverables
  Identifies the project management team and the project stakeholders
  Indicates the project schedule and major milestones
  Establishes baseline plan for schedule, scope and cost
  Provides a tracking mechanism against a established baseline
  Helps in project performance reporting
  Identifies and establishes communication needs and methods
  Identifies risks to the project and indicates a response mechanism
  Establishes a process for implementing changes to project scope, schedule cost, quality and risk.
  Lists various criteria that the product or service should qualify in order to meet the project objectives
  Improves monitoring and control of project activities
  Identifies existing resources and indicates additional requirements to complete the project
  Provides requirements of funds for various phases of the project

## Slide 20: 5.2 – Project Management Tools – Risk Register
  Risk Register - Upon completion of a risk management plan, a company should create a master document known as a risk register.
  Why Do You Need a Risk Register?
  A company shouldn't necessarily avoid all risks, but they often do need to take steps to manage them properly. Risk management is critical to the success of any project and must be developed during the planning stages of the project management process.
  The project manager must seek input from team members as well as stakeholders and possibly even end users. The risk register becomes essential as it records identified risks, their severity, and the actions steps to be taken. It can be a simple document, spreadsheet, or a database system, but the most effective format is a table. A table presents a great deal of information in just a few pages.

## Slide 21: 5.2 – Project Management Tools – Risk Register
  Components of a Risk Register - There is no standard list of components that should be included in the risk register. Some of the most widely used components are as follows:
  Dates: As the register is a living document, it is important to record the date that risks are identified or modified.
  Description of the Risk: A phrase that describes the risk.
  Risk Type (business, project, stage): Classification of the risk: Likelihood of Occurrence: Provides an assessment on how likely it is that this risk will occur. E.g. L-Low, M-Medium (31-70%), H-High (>70%).
  Severity of Effect: Provides an assessment of the impact that the occurrence of this risk would have on the project.
  Countermeasures: Actions to be taken to prevent, reduce, or transfer the risk. This may include production of contingency plans.
  Owner: The individual responsible for ensuring that risks are appropriately engaged with countermeasures undertaken.
  Status: Indicates whether this is a current risk or if risk can no longer arise and impact the project.
  Task 5.4 – Using the Risk register attached, create a risk assessment for the Enderoth School on the development of their AS and A2 courses.

## Slide 22: 5.3 – How to Use Critical Path Analysis
Your school and the levels of management and titles Who a teacher can complain to without it affecting their job. Where Unions are placed in the Span of Control. Where your parents are within their company structure and the levels of decisions they can make.
  A Critical path analysis is a technique that identifies the activities necessary to complete a task, including identifying the time necessary to complete each activity.
  Many larger businesses get involved in projects that are complex and involve significant investment and risk. As the complexity and risk increases it becomes even more necessary to identify the relationships between the activities involved and to work out the most efficient way of completing the project.
  The essential technique for using CPA is to construct a model of the project that includes the following:
  A list of all activities required to complete the project
  The time (duration) that each activity will take to completion
  The dependencies between the activities
  Using this information, CPA calculates:
  The longest path of planned activities to the end of the project
  The earliest and latest that each activity can start and finish without making the project longer
  This process determines which activities are "critical" (i.e., on the longest path) and which have "total float" (i.e. can be delayed without making the project longer).

## Slide 23: 5.3 – How to Use Critical Path Analysis
  In project management, a critical path is:
  The sequence of project activities which add up to the longest overall duration
  The critical path determines the shortest time possible to complete the project.
  Any delay of an activity on the critical path directly impacts the planned project completion date (i.e. there is no float).
  A Critical path analysis is a technique that identifies the activities necessary to complete a task, including identifying the time necessary to complete each activity.
  For the exam you will need to be able to describe:
  Critical path network diagrams – On the right are examples of different kinds, you will need to be able to fill these in.
  Earliest start times (EST) – When a project, or part of a project can begin.
  Latest finish times (LFT) – When it can end, with dependencies and milestones.
Click Here

## Slide 24: 5.3 – How to Use Critical Path Analysis
  Float time for an activity - In project management, float or slack is the amount of time that a task in a project network can be delayed without causing a delay to: subsequent tasks ("free float") project completion date ("total float"). This can come up as an individual question on the exam.
  How to identify a project’s critical path - Whether they are using the critical path method or another methodology to manage a project, a company should identify the critical path as early as possible in the planning phase of the project. On simpler projects, a project manager may be able to identify the critical path simply by starting with the first project task and looking for later tasks that cannot start until the first one is complete. The dependent task with the longest duration becomes the next step in the critical path. The longest-duration task that is dependent on the second step becomes the third step in the path, and so on.
  Task 5.4 – Watch the video and then identify several possible float times in the Enderoth Scenario. Describe what they are, identify how much time they have and how knowing the Float times can benefit a project.
Click Here

## Slide 25: 5.4 – How To Use Change Management
Has your school merged with another school or become an Academy. Have you had a change of Principal’s who made changes to your school. Are there different courses now available to you. Look at your town, look at the businesses that have come and gone. Is change always good.
  Change management is the discipline that guides how we prepare, equip and support individuals to successfully adopt change in order to drive business success and outcomes.
  While all changes are unique and all individuals are unique, research shows there are actions we can take to influence people in their individual transitions. Change management provides a structured approach for supporting the individuals in a business to move from their own current states to their own future states..
  For every business there are different causes of change:
  Internal – Money, situations, events, positive and negative happen within businesses. Look at your school and see what has changed in the last 5 years. For some companies this is major, new sales, new products. Apple used to only sell computers, Nintendo sold playing cards. Similarly schools change curriculums, merge with other schools, become academies.
  External – You will remember PEST, but there are other changes that happen, economics change and affect companies, countries, regimes, Brexit and competitors.

## Slide 26: 5.4 – How To Use Change Management
Has your school merged with another school or become an Academy. Have you had a change of Principal’s who made changes to your school. Are there different courses now available to you. Look at your town, look at the businesses that have come and gone. Is change always good.
  Resistors to change - In any business, there are people who are opposed to any change in the status quo. They have worked within a structure for years, and it provides a comfort zone for them. Perhaps they helped to create the structure. They are either passively or actively opposed to structural or policy change, feeling it may affect their job security or their authority. An individual like this will often guard his or her “turf” fiercely. It is important to identify and deal with them if you want to ensure the success of any new initiatives.
  The importance of encouraging a positive response from the workforce to change – Motivational theories are designed to encourage and benefit staff, change is part of that need. Getting staff on the side of a company making changes benefits morale, benefits the pathway to change and reduces down bad work during the change.
  For example teachers are very resistant to change, has to do with comfort zones but every 4 years the curriculum changes and teachers have to adapt.

## Slide 27: 5.4 – How To Use Change Management
Has your school merged with another school or become an Academy. Have you had a change of Principal’s who made changes to your school. Are there different courses now available to you. Look at your town, look at the businesses that have come and gone. Is change always good.
  The importance and impact of change – Change is supposed to be for the good, change makes companies rethink, improve, adapt with the times. This could be in their product range or the way they manufacture, a change to the machinery, to improve staffing, to reduce decline om sales or work rate.
  Think of it as a football match and a sub coming on, the game speeds up a little, reinvigorated. The other side does the same to react, to change the dynamic. Business is the same, change is necessary, planning helps, charts improve the method, CPA, reduces mistakes and PM tools help stick to the plan.
  Task 5.6 – Based on the Enderoth School scenario, describe with examples of the causes of change, who the resistors to change are and responses to change the school will make to ease the transition process..

## Slide 28: 5.5 – Contingency Management
The best companies are those that hide the things that go wrong from the customers. What could VW have done about the emissions lie. What could Samsung have done about the Note 7 issue. What could the owners of Fukishima have done about the reactor. What could Union Carbide have done in Bhopal.
  There are different factors involved in contingency planning. A small business can be negatively impacted by all sorts of changes or events, from natural disasters to entrance of new competitors into a market. A contingency plan is a document that outlines how a business will respond to such emergencies if they happen to occur. Contingency planning is the process of creating a contingency plan.
  Goals - One of the primary factors that influences contingency planning are the goals of the business owner or owners. The way business owners choose to respond to different contingencies will reflect their ultimate goal for the business. For example, a business owner might have the goal of selling his company in the future, so he might outline the circumstances under which he will sell the business or how he will respond to purchase offers in a contingency plan.
  Government Regulations - Government regulations can have a large impact on businesses, and a contingency plan might include instructions for how the company should deal with changing regulations. E.g., if the government increases taxes on certain types of business operations, it could reduce the profitability of those operations, prompting a business to shift its focus toward more profitable activities.

## Slide 29: 5.5 – Contingency Management
The best companies are those that hide the things that go wrong from the customers. What could VW have done about the emissions lie. What could Samsung have done about the Note 7 issue. What could the owners of Fukishima have done about the reactor. What could Union Carbide have done in Bhopal.
  No one can predict the future or how events beyond an organization’s control will affect its ability to continue to operate. But businesses can prepare for events beyond their control. Using a “what if” process, organizations develop contingency plans, sometimes called business continuity plans, to identify unknown scenarios that may affect their operations, such as earthquakes, fires, violence and other situations and how they will respond to each scenario.
  Definition - A contingency is anything that occurs outside the range of normal operations that may adversely affect an organization’s ability to operate. Simply stated, contingency planning is about being prepared and is an integral part of regular operations planning. A contingency plan is a blueprint for how to deal with unusual events. Regardless of size, all organizations need contingency plans.
  Purpose - The purpose of a contingency plan is to allow an business to return to its daily operations as quickly as possible after an unforeseen event. The contingency plan protects resources, minimises customer inconvenience and identifies key staff, assigning specific responsibilities in the context of the recovery. For example, human resources may develop employee evacuation plans; support employee benefits programs, such as health care or worker’s compensation; or hire temporary workers as needed.

## Slide 30: 5.5 – Contingency Management
  Profitability - A business owner might decide to pursue different courses of actions in response to certain contingencies based on the profitability of the company. E.g., a business owner might be more willing to sell his company if turns out not to be as profitable as planned. Business owners might also plan to shut down a business in the future if it fails to make a profit within a certain time frame.
  Considerations - The amount of time spent on brainstorming possible contingencies and how to deal with them can influence the thoroughness of contingency planning. If managers spend an inadequate amount of time planning for contingencies or thinking about the possible responses to contingencies, they might fail to plan for certain events or choose the best way to respond to contingencies. Companies not prepared to deal with contingencies might be slower to respond to opportunities and threats.
The best companies are those that hide the things that go wrong from the customers. What could VW have done about the emissions lie. What could Samsung have done about the Note 7 issue. What could the owners of Fukishima have done about the reactor. What could Union Carbide have done in Bhopal.

## Slide 31: 5.5 – Contingency Management
  Contingency Planning Responsibilities - Senior leadership has overall responsibility for contingency planning, including funding the work to develop, test and maintain the plan. Many organizations appoint a contingency plan coordinator or manager who has overall responsibility for developing and maintaining the plan. In a small business, the coordinator may be the owner or a manager. She communicates with employees and trains them on the plan and their responsibilities. She regularly tests the plan using mock situations to identify problems and areas for improvement and updates the plan to reflect changes in the organization and technology.
  Plan Development and Implementation - Developing a contingency plan begins by identifying the functional areas essential to business operations. Determine how each situation, such as fire or flood, would affect these key areas; what actions would be taken; and the resources needed for each one. Set goals for the return to essential operations and return to full normal operations. Identify each required process and document each step in the process, what needs to be done, along with the employees and other resources needed to complete the work.
The best companies are those that hide the things that go wrong from the customers. What could VW have done about the emissions lie. What could Samsung have done about the Note 7 issue. What could the owners of Fukishima have done about the reactor. What could Union Carbide have done in Bhopal.

## Slide 32: 5.5 – Contingency Management
Benefits | Limitations
Public relations response is much more likely to be speedy and appropriate with senior managers being used to promote what the company intends to do, by when and how. | Costly and time consuming - not just the planning process but the need to train staff and have practice drills of what to do in the event of fire, IT failure, terrorist attack, accident involving company vehicles and so on.
Minimises negative impact on customers and suppliers in the event of a major disaster. | Needs to be constantly updated as the number and range of potential disasters can change over time.
Reassures staff, customers and local residents that concerns for safety are a priority. | Staff training needs to be increased if labour turnover is high.
 | Avoiding disasters is still better than planning for what to do if they occur.

## Slide 33: 5.5 – Contingency Management – How to Create
  How to Create and Develop a Contingency Plan
  A company’s main goal is to maintain business operations – Look closely at what you need to do to deliver a minimum level of service and functionality.
  Define time periods – What must be done during the first hour of the plan being implemented? The first day? The first week? If you look at the plan in this way, you're less likely to leave out important details.
  Identify the trigger – What, specifically, will cause you to implement the contingency plan? Decide which actions you'll take, and when. Determine who is in charge at each stage and what type of reporting process they must follow.
  Keep the plan simple – You don't know who will read and implement the plan when it's needed, so use clear, plain language.
  Consider related resource restrictions – Will your organization be able to function the same way if you have to implement Plan B, or will Plan B necessarily reduce capabilities?
The best companies are those that hide the things that go wrong from the customers. What could VW have done about the emissions lie. What could Samsung have done about the Note 7 issue. What could the owners of Fukishima have done about the reactor. What could Union Carbide have done in Bhopal.

## Slide 34: 5.5 – Contingency Management – How to Create
  Identify everyone's needs – Have people throughout the company identify what they must have, at a minimum, to continue operations.
  Define 'success' – What will you need to do to return to 'business as usual'?
  Include contingency plans in standard operating procedures – Make sure you provide initial training on the plan, and keep everyone up-to-date on changes.
  Manage your risks – Look for opportunities to reduce risk, wherever possible. This may help you reduce, or even eliminate, the need for full contingency plans in certain areas.
  Identify operational inefficiencies – Provide a standard to document your planning process, and find opportunities for performance improvement.
  Task 5.7 - Suggest 3 suitable contingencies that the school could have made to reduce the fall in numbers. Describe the problem, contingency and the level of risk the contingency might make.
The best companies are those that hide the things that go wrong from the customers. What could VW have done about the emissions lie. What could Samsung have done about the Note 7 issue. What could the owners of Fukishima have done about the reactor. What could Union Carbide have done in Bhopal.

## Slide 35: 5 – Exam Questions – June 2016
Wattam Grove
The business
Wattam Grove is a traditional fruit farm occupying 45 acres of land on the Devon/Cornwall border. The farm is located approximately five miles from the coast. Brothers, Eric and Percy Wattam, now in their early forties, inherited the farm from their father in 2007.
Wattam Grove produces soft fruit. Raspberries, grown under glass, are Wattam Grove’s main crop. Smaller quantities of other soft fruits such as blackcurrants, strawberries and blueberries are grown in polytunnels. Blackberries and gooseberries, which do not need protecting from the elements, are also grown on the farm. All of Wattam Grove’s produce is sold to a fruit marketing company, Fruitex Ltd, a leading supplier of fruit to the UK’s supermarket industry. Wattam Grove does not sell fruit directly to the public.
Four farm labourers are employed on permanent contracts to look after the soft fruits throughout the year. From May to October, the six months of peak yield, Wattam Grove also hires 22 temporary, low paid workers to help with the soft fruit harvest. The harvesting of soft fruit is very labour intensive because each berry must be picked by hand. The temporary workers, usually a combination of students and migrant labourers, are required to undertake the backbreaking work of picking the crop and sorting out the good fruit from the waste. The berries are then run through a fruit grading machine, packaged and placed into cold storage ready for the daily arrival of one of Fruitex Ltd’s refrigerated lorries.

## Slide 36: 5 – Exam Questions – June 2016
Wattam Grove
The business
All of the farm labourers, be they permanent or temporary, are recruited and managed directly by Eric. Eric has an autocratic leadership style and likes to keep tight control of the workforce. He makes day to day decisions about the soft fruit production without consulting the farm labourers.
Percy is a planner and an organiser. He is good with numbers and is in charge of the financial and administrative aspects of running the farm. Percy is all too aware that the farm needs to financially support not only himself and his brother but their families as well. Percy is married to Pat, a part-time school cook. They have one daughter who currently attends the local junior school. Eric is married to Marie, who is currently unemployed. They have twin sons aged 17, both of whom hope to go to university next year.
Eric and Percy have a strong sense of social responsibility and are keen to forge good relationships with the local community. While both brothers agree that making sufficient profit, by necessity, has to be the main aim of the business this should not be to the detriment of their relationship with the local community.

## Slide 37: 5 – Exam Questions – June 2016
The problem
In the nine years Eric and Percy have been running the farm, the returns have been extremely variable. In 2008 and 2014 bumper harvests saw annual profits in excess of £300 000. In 2010 profit was minimal due to poor weather conditions at the beginning of that year. In 2011 a mite infestation of the raspberry canes led to a significant trading loss. Eric and Percy both feel that the business is too dependent on variables outside of their control.
Furthermore, the market for fruit has changed considerably over the last decade. Fruit farms have lost a significant amount of market power due to the dominance of supermarkets and the increase in imported fruit from around the world. Wattam Grove can no longer control the selling price of the fruit it grows, further threatening the farm’s net profit and gross profit margins. Eric and Percy have tried their best to compensate for this lack of market power by minimising costs and increasing output. However, this constant struggle is having a negative impact on their work-life balance and on their families.
Supporting their families solely by the growing of fruit no longer appears to be an option. Despite being naturally risk averse, Eric and Percy agree that the farm must pursue a strategy of diversification if it is to survive.

## Slide 38: 5 – Exam Questions – June 2016
The options
Eric and Percy are currently investigating three diversification options for Wattam Grove. They fully intend to discuss these options with their respective families before coming to an agreed final decision.
Option 1 – Jam and preserves
Wattam Grove could make and sell its own range of speciality jams and preserves. Pat has some excellent recipes, given to her when she did her catering course, which could be used to set up the initial product range. Where possible, fruit grown on the farm would be used.
Wattam Grove would make the jam and preserves in batches of 500 jars. Two of the farm’s underutilised barns would be converted into a production unit large enough to house the required cooking, cooling and packaging equipment. Hygiene certificates would need to be obtained. Initially, the farm would recruit one full-time and two part-time catering employees. It is hoped that in the future opening a café on the farm, which would specialise in the sale of cream teas using the farm’s own brand of jam and preserves, may be an additional revenue stream.
The capital budget spend of converting the barns is estimated to be in the region of £300 000. This option would use up all of Wattam Grove’s retained profits. Furthermore, there would be additional revenue expenditure each year to cover the wages of the catering employees.
Capital investment appraisal suggests a payback period of approximately five years, with an ARR of 16% over the first seven years of trading.

## Slide 39: 5 – Exam Questions – June 2016
Option 2 – Camping and caravan site
Wattam Grove could purchase neighbouring farmland and convert its use to a camping and caravan site. Suitable land is currently for sale at a cost of £18 000 per acre. Wattam Grove would purchase 10 acres of land, sufficient for 180 pitches. Percy expects the camping and caravan site to operate at close to full capacity, especially during the summer months.
Planning permission for a change of land use and a site licence allowing the site to operate 11 months of the year would need to be obtained from the local authority. Mains water, electric hook-ups and sewage disposal would need to be installed on the site. In addition, LPG gas would be made available from a bulk tank. Toilet and washing facilities would also need to be built. Initially, Eric and Percy would like to run the camping and caravan site themselves. However, they do realise that in time a site manager may be required.
In addition to the cost of the land, Percy estimates that another £400 000 would be needed to obtain the necessary planning permission and licence and to install the facilities. In addition to using all of Wattam Grove’s retained profits, the business would need to obtain external finance in the region of £280 000 to help fund this option.
Capital investment appraisal suggests a payback period of approximately three years, with an ARR of 28% over the first seven years of trading.

## Slide 40: 5 – Exam Questions – June 2016
Option 3 – Paintballing
Wattam Grove could purchase three acres of neighbouring farmland and turn it into a paintballing arena. Eric favours this option as he is a keen paintballer. This option would provide all year round leisure facilities for the local community. Initially, Wattam Grove would offer four gaming zones – two for scenario games and two for speedball. The farm would recruit two full-time and four part-time paintball employees in order to ensure that the operation is run safely.
Planning permission for a change of land use would need to be obtained from the local authority. In addition, a firearms licence would need to be obtained from the local police. Toilet, parking and office facilities would also need to be provided.
Eric thinks that, with suitable marketing, the paintballing arena could attract corporate team building events, stag parties and group events. He hopes that in the future he may be able to showcase his paintball skills by offering one-to-one coaching to customers for an additional charge.
At a cost of £54 000 for the land, estimated costs of £150 000 to provide the facilities and equipment (including the cost of planning permission and licences) and £20 000 for marketing, the capital budget spend on this option would be in the region of £224 000. This option could be funded entirely from retained profits. There would, however, also be additional revenue expenditure each year to cover the wages of the paintball employees.
Capital investment appraisal suggests a payback period of approximately four years, with an ARR of 20% over the first seven years of trading.

## Slide 41: 5 – Exam Questions – June 2016
Appendix 1
Where is Britain spending?
A gradually recovering economy has helped to nudge up spending on key categories, including entertainment and travel. There are signs that some consumers are now more willing to treat themselves. A Barclaycard survey suggests, however, that the rise in non-essential spending, such as entertainment and travel, stems primarily from those on higher incomes. Those on lower incomes continue to feel the squeeze.
Where consumers are spending on entertainment and travel, the theme seems to be ‘little and often’. Although the absolute amounts spent on travel are growing, Barclaycard data shows the Average Transaction Value (ATV) is falling. This suggests that consumers are spending more often, but in smaller amounts.
Spending on entertainment is picking up strongly as improved confidence means consumers on higher incomes, in particular, are more comfortable spending on ‘experiences’. Overall spending on leisure and entertainment grew by 13.5% in the third quarter of 2014; spending in restaurants grew by 15.8%. Among Barclaycard Consumer Spending 2014 survey respondents, 22% said that compared with a year ago, they were spending more on ‘eating and drinking out’. But as in other sectors, there is still a definite trend towards value. What consumers are after is value-for-money, but this does not necessarily mean cheap.
Overall, the trend for higher leisure spending looks set to continue. Some 22% of respondents to the survey said that, over the next three months, they plan to spend more on entertainment.

## Slide 42: 5 – Exam Questions – June 2016
(a) Using the information in Table 3, complete the network diagram below, by inserting the duration of activity J and the EST (earliest start time) and LFT (latest finish time) for node 4. Insert your answers in the unshaded boxes in the diagram below. [3]
Network diagram for one 500 jar batch of raspberry and elderflower jam

## Slide 43: 5 – Exam Questions – June 2016
What is the shortest amount of time in which Wattam Grove can make one 500 jar batch of raspberry and elderflower jam?
______________________________________________________________________________________________________________________________________________________________________________ [1]
Calculate the float time of Activity B.
_________________________________________________________________________________________________________________________________________________________________________________________________________________________________________ [1]
Identify the sequence of activities on the critical path.
_________________________________________________________________________________________________________________________________________________________________________________________________________________________________________ [1]

## Slide 44: 5 – Exam Questions – 2016 – Markscheme Answers
Question |  |  | Answer | Marks | Guidance
4 | (a) |  | Indicative content: J = 60 (1) node 4 = 95 (1) 155 (1) | 3 | One mark for a correct identification up to a maximum of three identifications.
4 | (b) |  | Indicative content: 285 minutes (1) Exemplar responses: e.g. 285 mins (1) e.g. 4 ¾ hours (1) e.g. 285 (0) | 1 | For one mark. Units must be correct. Accept equivalents e.g. 4 hours 45 minutes

## Slide 45: 5 – Exam Questions – 2016 – Markscheme Answers
Question |  |  | Answer | Marks | Guidance
4 | (c) |  | Indicative content: 225 minutes – 20 minutes = 205 minutes (1) Exemplar responses: e.g. 205 mins (1) e.g. 3.42 hours (1) e.g. 205 (0) | 1 | For one mark. Units must be corect. Accept equivalents e.g. 3 hours 25 minutes
4 | (d) |  | Indicative content: A – C – G – H – J (1) or Prepare ingredients, Boil fruit and sugar mix, Cool fruit mixture, Blend fruit mixture and flavourings, Fill jars, seal and package (1) | 1 | For one mark. Letters must be in the correct order. Do not award if additional tasks are identified.