## Slide 1: Unit 09
Project Planning with IT
Y/601/7321
LO4 - Be able to review the project management process

## Slide 2: LO4 - Assessment Criteria
Learning Outcome (LO) The learner will: |  | Pass The assessment criteria are the pass requirements for this unit. The learner can: |  | Merit For merit the evidence must show that, in addition to the pass criteria, the learner is able to: | Distinction For distinction the evidence must show that, in addition to the pass and merit criteria, the learner is able to:
1 | Understand how projects are managed | P1 | Illustrate typical phases of a project life cycle |  | 
 |  | P2 | Explain the resources available to support the project manager | M1 Compare different project methodologies | 
 |  | P3 | Discuss issues affecting project management | M2 Explain the impact identified issues would have on a project | 
2 | Be able to plan projects using IT | P4 | Produce a project specification |  | 
 |  | P5 | Plan a defined project using IT | M3 Create a PERT chart for your defined project | D1 Evaluate the use of Gantt and PERT Charts in project planning
3 | Be able to follow project plans | P6 | Follow a project plan to carry out a defined project |  | 
4 | Be able to review the project management process | P7 | Carry out a review of the project management process |  | D2 Recommend improvements for future projects using the findings from the project review

## Slide 3: Assessment Criteria P1, P2 and M2
Assessment Criteria P7
The assessment criterion P7 could be evidenced by the use of a report or presentation delivered to a group that could be supported by tutor observation and/or recorded evidence. The learner must show that they have reviewed their project at each milestone, compared it with the project specification outlined for assessment criterion P4, and have reviewed the final product, identifying factors which affected the project. They should also evidence the feedback received. The learner must review their project management skills throughout explaining why deadlines or milestones were missed and budgets not met.
Assessment Criteria D2
The distinction criterion D2 should be evidenced by a comprehensive evaluation of the project process and the actual outcomes, providing detailed suggested improvements for the project and product along with suggestions of what could be done differently with any future projects.

## Slide 4: LO4 - Be able to review the project management process
Learners could look at some example project plans and identify how they feel they could have been improved. Using the project plans that were previously created, these could be distributed within the group to ensure they do not only evaluate their own projects, that they consider different styles, approaches and content. Learners should identify improvements to the process and the structure of the projects for the benefit of the project manager and for the organisation. Improvements and changes may also be identified from the minutes and notes/annotations that they have created throughout the project.

## Slide 5: LO4 - Be able to review the project management process
General Information – Basic information that identifies the project.
Project Title – The proper name used to identify this project.
Project Working Title – The working name or acronym used to identify the project. If an acronym is used, define the specific meaning of each letter.
Proponent Secretary – The Secretary to whom the proponent agency is assigned or the Secretary that is sponsoring an enterprise project.
Proponent Agency – The agency that will be responsible for the management of the project.
Prepared by – the person(s) preparing this document.
Date/Control Number – The date the report is finalized and the change or configuration item control number assigned.
Project Deliverables - List all product or service deliverables in the first column. In the second column record the date that each deliverable listed in the first column was accepted. Describe any contingencies or conditions related to the acceptance of the deliverables listed in the first column.
Performance Baseline - Evaluate how the project performed against each of the performance goals established in the Project Performance Plan. Copy the first two columns from the Project Performance Plan. In the third column, record the results of the measurement of performance prescribed in the Project Performance Plan.
Cost (Budget) Baseline - State the actual cost of the project and compare it to the planned cost baseline. In the Variance column, record the difference between planned and actual cost. Provide the reason for the variance in the Explanation column. Include in the explanation information on any approved changes to the cost baseline and their impact on the project.

## Slide 6: LO4 - Be able to review the project management process
Schedule Baseline - Compare the initial approved schedule baseline against the actual completion dates. Extract the WBS Elements, Start Dates, and Finish Dates from the baseline schedule and record them in the WBS Element, Planned Start Date, and Planned Finish Date Columns. Record the Actual Start Date and Actual Finish Date for each WBS element in the columns with those headings. In the Explanation for Change column, provide a brief reason for any differences and describe the impact on the project.
Scope - Document any changes to the project scope and describe the impact of each change on performance, cost, or schedule baselines in the appropriate column.
Operations and Maintenance - Describe the plan for operation and maintenance of the product, goods, or service delivered by the project. State the estimated annual cost to operate and maintain the product, good, or service. If the estimated cost differs from the original cost estimate in the project proposal, identify where and why the estimated cost differs. If the operation and maintenance plan is not in place, specify when the plan will be completed and what the impact is of not having a plan for the operations and maintenance of the product, goods, or services delivered.
Project Resources - List the resources used by the project in the first column. In the second column, identify to whom the resource was transferred. In the next column, indicate when the resource was transferred. Account for all project resources specified in the Resource Plan and utilised by the project.

## Slide 7: LO4 - Be able to review the project management process
Project Documentation - Identify all project documentation materials stored in the project library or other repository. Identify the type of media used and the disposition of the project documentation (see Communications Plan).
Lessons Learned - Identify lessons learned for feedback to the Commonwealth Project Management process. Lessons learned are identified as problems (or issues). Provide a brief discussion of the problem that identifies its nature, source, and impact. Site any references that provide additional detail. References may include project reports, plans, issue logs, change management documents, and general literature or guidance used that comes from another source. Record the corrective actions taken and results in the last column.
Dates for Post Implementation Review and Report - Identify the date for completing the post implementation report and the person responsible for this action.
Approvals - The person(s) making the report authenticate its contents by signing as appropriate.

## Slide 8: P7 - Project Review – Milestones and Specification
The last stages of any project is the evaluation of that project in order the improve the effectiveness of future planning. As a project planner this is unlikely to be the first project you will have been involved in or the last and lessons can always be learned from the successes and the failures of the stages and of the project as a whole.
This will be a document you would store in a file for the next project and would normally include feedback from users, list of good suppliers for the materials used, those to avoid, timescales and realistic analysis of timings for a project so that it could be used again as a basis for the next task.
P7.1 – Task 1 - Adapt and Complete the report “Unit 09 - LO4 - Task 1 - Project - Closeout Report” for your event under Section B evaluating the Milestones.
D2.1 – Task 2 – In the last column of Section B, Suggest improvements that could be made to the setting of Milestones if you were to repeat this project again.
The agreed Project Specification from the first days of the project brief with the Client might now with hindsight been unclear. Clarity of tasks and successes is something that can help drive a Project to achieve its goals, unclear designs and unclear non-SMART targets can cause later issues that can affect the finished appeal to both target audiences.
P7.2 – Task 3 - Adapt and Complete the report “Unit 09 - LO4 - Task 1 - Project - Closeout Report” for your event under Section C evaluating the project performance Specification.
D2.2 – Task 4 – In the last column of Section C, Suggest improvements that could be made to the negotiation of the Project Specification if you were to repeat this project again.

## Slide 9: P7 - Project Review – Costings and Quality of Final Product
Setting budgets will be something new to you as a student but not something new to a Project Manager. Setting budgets and being in charge of spending, hiring, leasing, purchasing etc. is a big role in any business, legally and in terms of responsibility. How a Project Leader manages a budget is a criticism of them, overspending means that they might be wasteful, under-spending might mean that they are frugal, on target might mean they do not see the potential for maximising profits.
P7.3 – Task 5 - Adapt and Complete the report “Unit 09 - LO4 - Task 1 - Project - Closeout Report” for your event under Section D evaluating the Costings and Budgets.
The completed final project needs to appeal to both target audiences. More than anything this Project had an ambition to make their job easier. The Scope that was drawn up in LO2 – P4.3 – Task 3 should be broken down and evaluated as to its appeal to the target audience and met needs of the client.
P7.4 – Task 6 - Adapt and Complete the report “Unit 09 - LO4 - Task 1 - Project - Closeout Report” for your event under Section E evaluating the Final Product Scope.
D2.3 – Task 7 – In the last column of Section E, Suggest improvements that could be made to the Project Scope if you were to repeat this project again.

## Slide 10: P7 - Project Review – External Factors of Influence
Now that the Production Project was complete you need to evaluate how you managed the external factors that had an influence of the production of this project. Only you know what these were as all external influences are unique for each project. These could include time overruns due to holidays, time off, missed lessons. It could be an unforeseen lack of skill or IT knowledge with the package, system crashes, missing teachers, lost files, blocked source materials.
P7.5 – Task 8 - Adapt and Complete the report “Unit 09 - LO4 - Task 1 - Project - Closeout Report” for your event under Section F evaluating how you overcame the External Factors of Influence.
D2.4 – Task 9 – In the last column of Section F, Suggest improvements that could be made in preparation for External Factors of Influence. if you were to repeat this project again.

## Slide 11: P7 - Project Review – Gaining and Evaluating Feedback
Feedback from external users and the client will be more valuable in the long run than your own self evaluation of the project. Both the client and the users will see faults you do not see, they might see issues that could have arisen, issues that might have impacted them as to the final product of the timing, costing or production of the Project.
P7.6 – Task 10 – Create a questionnaire that gains feedback from three users, the clients and two others aimed at improving the effectiveness of the Project Planning stage and complete Section G – lessons learned in response to feedback gained.
Questions should be directed at all areas of the planning, budgets, milestones, deadlines, use of resources, quality of product, detail of scope, timescales, documentation provided and should suggest improvements.
D2.5 – Task 11 – Evaluate your feedback from 3 users, commenting on qualitative responses with an aim of improving the effectiveness of the Project planning.

## Slide 12: P7.7 - Review of Project Management Skills
A good project Manager always self evaluates a project in order to improve the effectiveness of future planning . As a project planner this is unlikely to be the first project you will have been involved in or the last and lessons can always be learned from the successes and the failures of the stages and of the project as a whole. This will be a document you would benefit from in future projects.
P7.7 – Task 12 - Produce a Self Evaluation of your Project Management Skills based on the selected criterion.
Setting of milestones
Meeting deadlines
Actual resources usage
Management skills in directing others
Budgeting and Costs
Effectiveness of Planning and Implementation
Risk Management.

## Slide 13: D2.6 - Recommendations for Improvements
The final phase of a Project is closure. For the last stage you will need to make suggest improvements to you as a Project Manager rather than your project. As a project Manager you will need to accept full responsibility for everything that has happened in the Planning and Production of your Project. You will need to suggest improvements that could be made to the way you did everything.
Project management skills – What could you do better at managing staff, about managing timescales and budgets, about setting deadlines and forcing others to meet these deadlines. What could you do better about the way you organised the Project.
Final product – What could you have done better about making the finished piece better, was it time, money, skill, acquiring knowledge. You can use materials from the finished project to argue this.
Resources usage (e.g. suppliers, equipment) – How could you have made better use of the facilities, what could you have learned beforehand, who would you have gone to instead.
Future projects – At the end of the day what could you have done better in a future project, what have you learned, what could you improve, what did you discover were your strengths and how could you take advantage and further these for future projects.
D2.6 – Task 13 – Make recommendations to your Project Management skills that could benefit you in the future on based on the selected criterion.

## Slide 14: Task List
P7.1 – Task 1 - Adapt and Complete the report “Unit 09 - LO4 - Task 1 - Project - Closeout Report” for your event under Section B evaluating the Milestones.
D2.1 – Task 2 – In the last column of Section B, Suggest improvements that could be made to the setting of Milestones if you were to repeat this project again.
P7.2 – Task 3 - Adapt and Complete the report “Unit 09 - LO4 - Task 1 - Project - Closeout Report” for your event under Section C evaluating the project performance Specification.
D2.2 – Task 4 – In the last column of Section C, Suggest improvements that could be made to the negotiation of the Project Specification if you were to repeat this project again.
P7.3 – Task 5 - Adapt and Complete the report “Unit 09 - LO4 - Task 1 - Project - Closeout Report” for your event under Section D evaluating the Costings and Budgets.
P7.4 – Task 6 - Adapt and Complete the report “Unit 09 - LO4 - Task 1 - Project - Closeout Report” for your event under Section E evaluating the Final Product Scope.
D2.3 – Task 7 – In the last column of Section E, Suggest improvements that could be made to the Project Scope if you were to repeat this project again.
P7.5 – Task 8 - Adapt and Complete the report “Unit 09 - LO4 - Task 1 - Project - Closeout Report” for your event under Section F evaluating how you overcame the External Factors of Influence.
D2.4 – Task 9 – In the last column of Section F, Suggest improvements that could be made in preparation for External Factors of Influence. if you were to repeat this project again.
P7.6 – Task 10 – Create a questionnaire that gains feedback from three users, the clients and two others aimed at improving the effectiveness of the Project Planning stage and complete Section G – lessons learned in response to feedback gained.
D2.5 – Task 11 – Evaluate your feedback from 3 users, commenting on qualitative responses with an aim of improving the effectiveness of the Project planning.
P7.7 – Task 12 - Produce a Self Evaluation of your Project Management Skills based on the selected criterion.
D2.6 – Task 13 – Make recommendations to your Project Management skills that could benefit you in the future on based on the selected criterion.