## Slide 1: Game Production TimeLine
Student name
Name of Company

## Slide 2: Game Production Timeline
Inspiration (1 month)
  Results in game treatment/concept paper
Conceptualisation (3-5 months)
  Results in design summary/design document
  Story boards and prototype
Technical Architecture (2 months)
  Determine the technical details
  Results in master technical specification/production document
Tool Building (4 months)
Assembly (12 months)
Levels (4 months)
Scoring(1 month)
Review, Testing, …(3 months)
Total (about 2 years)

## Slide 3: Three Stages of Design Documentation
Design Treatment / Concept Paper
  Is this idea worth development?
Design Summary / Design Document
  Blueprint for the game
  Game script/storyboard or prototype
  Possible markets
  Basis for in depth evaluation
Design Specification / Production Document
  Used to write the code and manage product

## Slide 4: Design Treatment (Project Purpose)
What
  What is the game all about?
  What is the objective, aim and details of game?
Who
  Who is the game aimed at?
  Who is the team?
How
  Is the game going to be created?
  How is the game going to be distributed?
When
  How long will the project take?
  When will it start and finish?
Other
  Sales tool and marketing

## Slide 5: Design Treatment (Project Proposal)
Many sections that summarize game:
  The “high concept”of game
  Basic design choices: game genre, …
  Features that make game exceptional
  Game Story: plot, characters: no more than 1 page
  Game play: what does the player do?
  Technical development: platform, development environment, …
  Expected audience
  Estimated cost [development time]
  Risk analysis
Keep it short and simple: 1-2 pages
  Does not have all plot twists --just main ideas
May include a mini-prototype of key ideas

## Slide 6: Design Treatment: Game Story
It’s 2025, 5 years after a major nuclear war has destroyed many things. Australia has been divided into three segments, a penal colony, the bad lands – a swath of land made up of villages of policed mutants, and other crazed beings, and the free zone where a group of outcasts are re-establishing democracy. It is up to you, the player, to escape and make it to the free zone. You have only martial arts expertise to help you. You must run a foot race to the free zone to lead a revolution.

## Slide 7: Design Treatment: Game Play and Look
The game features 3D graphics which scroll toward the player (the movement somewhat like a raycasterlike Doom except the movement is 180 degrees not 360. Imagine “Auto Racing Doom”). The player is represented by a third person polygon figure (like VirtuaFighter) controlled with a joystick. The faster you run and avoid obstacles, the better chance you have to survive. Too slow a pace allows your chasers to catch up to you.

## Slide 8: Design Treatment: Game Play and Look 2
The player runs through a continuous stream of towns, forest, brush and other settings attempting to maintain speed jumping onto, over and around, while mutants and security guards and more enemies attack them. At your disposal are weaponry you pickup, water and food for health and a series of “VirtuaFighter” like martial arts moves including flips and summersaults.
The trick is to use the flips and rolls to jump over things, on to building rooftops (in towns) and to use kicks, punches and weaponry to take out oncoming enemies.…

## Slide 9: Design Treatment: Technical
This game will feature our new 3D engine, coupled with animated 3D backgrounds. There are roughly 50 scenes we are constructing, each with several view; these scenes will be rendered with 3D Studio Maxx. We will use a PC development platform and later port to the XBox. The development language will be C++, using several APIs developed in and out of house. Overall, we expect a development time of roughly 10-16 months.

## Slide 10: Design Document
Purpose
  Exhaustively details everything that will happen in the game
    Cheaper to evaluate and change than a computer implementation
  Basis for estimating cost and tracking progress
  Allows others to start designing implementation
  Is the game “bible”-over 100 pages
Created by the Game Designer
  Usually not same as the game developer
If it isn’t in this, it might not be in the game
  Depends on development philosophy

## Slide 11: Design Document
More formal and complete than treatment
  What does the player do?
  What is the interface.
  What is the plot.
Details! Leave nothing to the imagination.
  What are all the levels?
  What are all the characters?
  How can they interact?
  What can you do to them?
  Art bible –what will be the look of the game
Development plan/schedule
  What is going to be done
  When is it going to be done
  Who is going to do it

## Slide 12: Design Document Sections
Executive Summary
  Similar to Design Treatment
Product Specification
Game Specification
Art Specifications

## Slide 13: Design Document: Product Specification
Production team:
  Members and experience
Target audience
Time: game play, shelf life
Target platform
Production tools:
  Microsoft project, excel, Photoshop, ...
Schedule with milestones and deliverables
•Etc.
  Localization: Languages, art work, ...
  Packaging and Documentation

## Slide 14: Design Document: Game Specification
What is it like to play the game?
Interface: Mock-up
Summary of the story line.
  Major Goals: Final accomplishments.
  Smaller Goals: Intermediate accomplishments.
Storyboards
  Prototype artwork of what screens will look like
Character Bibles
  Bio and profile of each character.
Flowcharting
  What are the choice points and how they connect

## Slide 15: Design Document: Game Interface
  A user interface needs to be simple enough for the age of your target audience to understand.
  It needs to have a similar design to the game structure, technical for a technical game, colourful if the game is colourful, in keeping with the background and user controls.
  It needs to have an escape from the game option, specifically if the game has the facility to be saved.
  Have limited sub menus so as not to confuse the user.

## Slide 16: Design Document: Game Specification

## Slide 17: Example Art

## Slide 18: Design Document: Outline of a Level
Name of the Section/Level/Scene
Physical and audio appearance
Background -sketch if possible
Foreground objects and characters
  What actions can they perform?
  Which objects are animated?
  Sound effects
Character scripts
Transitions

## Slide 19: Level Design
Consumer testing (not game designers)
  Where do they get bored?
    “Basically, I fell and I died. Instantly. The game consisted only of levels where I wanted to give up before I’d reached the end.”
  Where did they die?
  How much time there was between challenges
  20 minutes to finish a level.
  Sometime move the player along if having trouble
    Double the number of checkpoints, easier problems
  Not hard to make level more difficult
    Hard to make level easier

## Slide 20: Sometimes need a prototype
To show some technology is possible
To illustrate interface and game play
Use existing tools
  Macromedia Director for fast animations
  3D Studio for 3D models

## Slide 21: Design Document: Art Specification
Define overall style of art work
  Example backgrounds
Include example sketches of all main characters

## Slide 22: Key points to a good design document
Philosophy needs to be explicit (goals of game)
Make it readable, well written.
  Use tables, graphics as appropriate.
Give priorities to the ideas so everyone knows what is important and what has been rejected
  Indispensable, Important, If Possible, Rejected
  Include reasons!
Give all the details
  Tables of what happens when X hits Y
How will you do things: motion capture/animation

## Slide 23: Technical Design Specification
Purpose: Details of implementation
  Written before you spend lots of $$’s.
  Allows many people to work at once.
Further details of art, music, sounds, video, etc.
  Definition of data structures and interfaces.
  Pseudo-code.
    Can debug ideas before “cut bits”.
    Provides documentation.
Development Environment.
Schedule with Milestones, Releases

## Slide 24: Creating a Time Line
When is your story going to be done?
When is the art going to be done?
How much time to write the code?
What has to be done first, second, third?
  Can things be done in parallel?
  Can more people speed it up?
Typical schedule is 1 to 2 years.

## Slide 25: Development Phase
Tool Building
  Create 3D graphics engine, level editors, scripting language...
•Assembly
  Develop all game features and artwork
  Results in a playable game and tools ready for level design
Levels
  Create all the game levels and tweak gameplay as necessary
  Results in finished game (alpha release)
Review
  Extensive play testing
  Results in gold master (finished product)

## Slide 26: Releases
Alpha:
  When all the features are in, but not all bugs are out.
Beta:
  Development team believes all the bugs are out.
  No new features except ones to eliminate huge problems.
Release:
  No new features!
  Everything is done.